# SIMPLE IT PROJECT AGREEMENT

Project Name: Miromio Café Online Menu & Ordering System
Customer: Miromio Café
Development Team: Chenada
Date: 15.09.26

### 1. Project Purpose

The purpose of this project is to develop an online menu and ordering system for Miromio Café. The system will allow customers to view the café's menu and prices, place orders online, and receive a notification on their phone when their order is ready.

The website will also provide customers with useful information about the café, including its location, contact information, social media links, and Wi-Fi password.

### 2. Project Scope

The development team will develop the following main functions:

- Online menu with food and beverage categories, descriptions, and prices.

- Online ordering system that allows customers to select items and submit orders.

- Order status and customer notification when the order is ready.

- Café information page, including location, contact information, and social media links.

- Wi-Fi password information.

- Database for storing menu items and order information.

Functions or services not listed above are outside the current project scope.

### 3. Customer Requirements

The customer requests the following major requirements:

- Customers should be able to easily view the café's menu and current prices online.

- Customers should be able to place an order through the website.

- The system should provide a notification to the customer's phone when the order is ready.

- The website should provide basic information about the café, including its location, contact details, social media links, and Wi-Fi password.

The development team will analyze these requirements and design the system based on the customer's needs.

### 4. Project Deliverables

The development team will provide the following deliverables:

- System / Website: Miromio Café Online Menu & Ordering Website

- Database: Database for menu items, customer orders, and order status

- Project Documentation

- Use Case Diagram

- Business Process Model (BPM)

- Entity Relationship Diagram (ERD)

- All SQL Scripts

### 5. Schedule and Responsibilities

Project Start Date: ________________________
Expected Completion Date: ___________________

Customer Responsibilities:

- Explain business needs and requirements.

- Provide necessary information about the café, menu, prices, contacts, social media, location, and Wi-Fi.

- Review the website and provide feedback.

- Confirm that the final system meets the agreed requirements.

Development Team Responsibilities:

- Analyze customer requirements.

- Design and develop the online menu and ordering system.

- Design and manage the project database.

- Communicate with the customer during the project.

- Test the system and fix identified issues.

- Deliver the agreed project results.

### 6.Budget : 300$

### 7.Changes to the Project

If the customer requests major changes to the requirements or project scope, the customer and development team will discuss and agree on the changes before implementation.

Changes that significantly increase the project scope, development time, or cost may require an additional agreement.

### 8. Agreement and Approval

Both the customer and the development team agree to cooperate in good faith and work toward completing the project according to the agreed requirements and schedule.

Customer Name: Miromio
Customer Signature: 
Date: 15.09.26

Team Leader: Khusnutdinova Alina

Team Leader Signature: ____________________
Date: 15.09.26